**Project Planning Phase**

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

|  |  |
| --- | --- |
| Date | 05 November 2022 |
| Team ID | PNT2022TMID10098 |
| Project Name | Skill/Job recommended application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-1 | UI Design | USN-1 | As a user, I can see and experience an awesome user interface in the website | Medium | Better Impression about a website | Harish kumar, Arish |
| Sprint-1 | Registration | USN-2 | As a user, I can register for the application by entering my email, password, and confirming my password. | High | I can access my account *I* dashboard | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-1 |  | USN-3 | As a user, I will receive confirmation email once I have registered for the application | High | I can receive confirmation email & click confirm | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-1 |  | USN-4 | As a user, I can register for the  application through Facebook | Low | I can register & access the dashboard with Facebook Login | Arish , Guganesh |
| Sprint-1 |  | USN-5 | As a user, I can register for the  application through Gmail | Medium | I can receive confirmation email & click confirm | Haris kumar , Balaji |
| Sprint-1 | Login | USN-6 | As a user, I can log into the application  by entering email & password | High | I can access my account *I* dashboard | Balaji , Guganesh , Arish |
| Sprint-! | Flask | USN-7 | As a user, I can access the website in a second | High | I can access my account *I* dashboard | Balaji , Guganesh , Arish , Haris kumar |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-1 | Dashboard | USN-8 | As a user, If I Logged in correctly, I can view my dashboard and I can navigate to any pages which are already listed there. | High | I can access all the pages/ dashboard | Balaji , Guganesh , Arish , Haris kumar |
|  |  |  | Submission Of Sprint-1 |  |  |  |
| Sprint-2 | User Profile | USN-9 | As a user, I can view and update my details | Medium | I can modify my details/data | Guganesh , Arish , Haris kumar |
| Sprint-2 | Database | USN-10 | As a user, I can store my details and data in the website w | Medium | I can store my data | Guganesh , Arish |
| Sprint-2 | Cloud Storage | USN-11 | As a user, I can upload my photo, resume and much more in the website. | Medium | I can Upload my documents and details | Balaji , Guganesh |
| Sprint-2 | Chat bot | USN-12 | As a user, I can ask the Chat bot about latest job openings, which will help me and show the recent job openings based on my profile | High | I can know the recent job openings | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-2 | Identity-Aware | USN-13 | As a User, I can access my account by entering by correct login credentials. My user credentials is only displayed to me. | High | I can have my account safely | Balaji , Guganesh , Arish , Haris kumar |
|  |  |  | Submission of Sprint-2 |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-3 | Send grid service | USN-14 | As a user, I can get a notification or mail about a job opening with the help of send grid service. | Medium | I can get a notification in a second. | Balaji , Guganesh |
| Sprint-3 | Learning Resource | USN-15 | As a user, I can learn the course and I will attain the skills which will be useful for developing my technical skills. | High | I can gain the knowledge and skills | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-3 | Docker | USN-16 | As a user, I can access the website in any device | High | I can access my account in any device | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-3 | Kubernetes | USN-17 | As a user, I can access the website in any device | High | I can access my account in any device | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-3 | Deployment in cloud | USN-18 | As a user, I can access the website in any device | High | I can access my account in any device | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-3 | Technical support | USN-19 | As a user, I can get a customer care support from the website which will solve my queries. | Medium | I can tackle my problem & queries. | Balaji , Haris kumar |
|  |  |  | Submission of Sprint-3 |  |  |  |
| Sprint-4 | Unit Testing | USN-15 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-4 | Integration testing | USN-16 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Balaji , Guganesh , Arish , Haris kumar |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-4 | System  testing | USN-17 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-4 | Correction | USN-18 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Balaji , Guganesh , Arish , Haris kumar |
| Sprint-4 | Acceptance testing | USN-19 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Balaji , Guganesh , Arish , Haris kumar |
|  |  |  | Submission of Sprint-4 |  |  |  |

**Sprint Delivery planning:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on  Planned End Date) | Sprint Release Date (Actual) |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |